# Statement of Work - Warehouse KPI Dashboards

Client: Orchid Logistics AB, Norrkoping

Supplier: Maya Lindqvist Consulting

Date: 2 June 2025

## Background

Orchid Logistics runs three third-party warehouses in Norrkoping for e-commerce clients. Shift leads currently build performance reports by hand in spreadsheets every Monday, using exports from the StockPilot warehouse management system.

## Deliverables

Four dashboards built on StockPilot data:

- Inbound: dock-to-stock time per supplier.

- Picking: pick accuracy and picks per hour.

- Outbound: on-time dispatch rate per carrier.

- Labour: productivity per shift and team.

Data is refreshed every hour.

## Price and milestones

Fixed price EUR 14,000, invoiced in two milestones: 50% when the dashboard designs are signed off and 50% at go-live.

## Timeline

Design sign-off by 4 July 2025. Final go-live on 15 August 2025.

## Client responsibilities

Orchid provides read access to the StockPilot reporting database, a named contact in each warehouse and screens for the warehouse floor.

## Out of scope

Changes to StockPilot itself, carrier integrations, and any dashboards for individual e-commerce clients.