# Bluebird Reminders Phase 2 - Proposal

Prepared for Bluebird Dental Clinics by Maya Lindqvist Consulting

Date: 24 March 2026

## Summary

Phase 1 of the patient reminder service brought the no-show rate down from 18% to 11%. Phase 2 makes it easy for patients to move an appointment instead of skipping it, and fills freed slots from a cancellation list so chairs are not left empty.

## About Maya Lindqvist Consulting

Maya Lindqvist Consulting is a one-person product and service design practice based in Uppsala, Sweden. I help small and mid-sized organisations improve the booking, ordering and customer communication flows that their business depends on. Every engagement is led and delivered by me, with trusted specialists brought in for visual design or development when needed.

## How I work

Each project starts with a short discovery phase: interviews with staff and customers, a review of existing data and a walkthrough of the current tools. From there I sketch options, test them with real users and deliver working changes in small increments, so you see progress every two weeks. You get a shared project board, a written summary after every workshop and a fortnightly status note.

## Scope

A rebooking link inside every reminder SMS, a cancellation list that patients can join for earlier appointments, automatic offers to the next patient on the list when a slot is freed, and an updated monthly report.

## Fees and payment

The total fee is EUR 6,400, paid 50% on signing and 50% on launch.

## Timeline

Work runs from 13 April to 29 May 2026.

## Warranty

Defects reported within 60 days of launch are fixed at no extra cost.

## Assumptions

- You nominate one decision maker who can approve designs within five working days.

- You provide access to analytics, the current system and the relevant staff.

- Travel within Sweden is included. Travel outside Sweden is billed at cost.

- Prices are in euro and exclude VAT.

## Next steps

If this proposal looks right, reply to confirm and I will send a services agreement for signature. This proposal is valid for 30 days from the date above.

Maya Lindqvist

maya@lindqvist-consulting.se | +46 70 214 88 31