# Statement of Work - Patient Reminder Service

Client: Bluebird Dental Clinics AB

Supplier: Maya Lindqvist Consulting

Date: 20 October 2025

## Background

Bluebird Dental Clinics operates four clinics in Uppsala and Enkoping. About 18% of booked appointments are missed without notice, which costs the clinics an estimated EUR 210,000 a year in idle chair time.

## Service

A patient reminder service that sends reminders 24 hours before each appointment by SMS and email, with a link to confirm or cancel.

## Deliverables

- A reminder scheduler connected to the clinics' DentaBook booking system.

- Message templates in English.

- An opt-out page for patients who do not want reminders.

- Handover documentation and one training session for reception staff.

## Roles and responsibilities

Bluebird provides API access to DentaBook, a test clinic and one contact person in each clinic. The Supplier designs, builds and configures the service and supports reception staff during the first two weeks.

## Commercial terms

Fixed price of EUR 9,000, payable 30% on kickoff and 70% on acceptance. Support after go-live is billed at EUR 90 per hour. SMS costs are passed through at cost.

## Acceptance

The Client tests the service for two weeks after go-live and then confirms acceptance in writing.

## Data protection

Patient names, phone numbers and appointment times are processed under the data processing agreement signed on 28 October 2025.

## Timeline

Kickoff on 10 November 2025. Go-live on 15 December 2025.

## Change requests

Changes to scope are estimated in hours and approved by email before work starts.