# Online Pre-orders and Click & Collect - Proposal

Prepared for Kestrel Bakery Co-op by Maya Lindqvist Consulting

Date: 3 September 2025

## Summary

Kestrel Bakery Co-op runs two shops in Uppsala, Svartbacken and Luthagen. On Saturday mornings the queue reaches the street, and about 15% of the bread baked each day is thrown away or given to the food bank. This proposal covers online pre-orders so customers can reserve bread the evening before and bakers know how much to bake.

## About Maya Lindqvist Consulting

Maya Lindqvist Consulting is a one-person product and service design practice based in Uppsala, Sweden. I help small and mid-sized organisations improve the booking, ordering and customer communication flows that their business depends on. Every engagement is led and delivered by me, with trusted specialists brought in for visual design or development when needed.

## How I work

Each project starts with a short discovery phase: interviews with staff and customers, a review of existing data and a walkthrough of the current tools. From there I sketch options, test them with real users and deliver working changes in small increments, so you see progress every two weeks. You get a shared project board, a written summary after every workshop and a fortnightly status note.

## Scope

Online pre-orders until 20:00 for pickup the next morning, a click-and-collect shelf in each shop, a daily bake list for the bakers generated at 20:15, and a simple stock page for the shop staff.

## Fees and payment

The total fee is EUR 7,200, paid 50% on signing and 50% on launch.

## Timeline

Work runs from 15 September to 31 October 2025, with Luthagen going live first.

## Warranty

Defects reported within 30 days of launch are fixed at no extra cost.

## Assumptions

- You nominate one decision maker who can approve designs within five working days.

- You provide access to analytics, the current system and the relevant staff.

- Travel within Sweden is included. Travel outside Sweden is billed at cost.

- Prices are in euro and exclude VAT.

## Next steps

If this proposal looks right, reply to confirm and I will send a services agreement for signature. This proposal is valid for 30 days from the date above.

Maya Lindqvist

maya@lindqvist-consulting.se | +46 70 214 88 31