# Statement of Work - Warehouse KPI Dashboards

Client: Orchid Logistics AB, Norrkoping

Supplier: Maya Lindqvist Consulting

Date: 19 June 2025

## Background

Orchid Logistics runs three third-party warehouses in Norrkoping for e-commerce clients. Shift leads currently build performance reports by hand in spreadsheets every Monday, using exports from the StockPilot warehouse management system.

## Deliverables

Five dashboards built on StockPilot data:

- Inbound: dock-to-stock time per supplier.

- Picking: pick accuracy and picks per hour.

- Outbound: on-time dispatch rate per carrier.

- Labour: productivity per shift and team.

- Returns: returns processing time and reasons.

Data is refreshed every 15 minutes. A two-hour training session is included for the 12 shift leads.

## Price and milestones

Fixed price EUR 15,500, invoiced in three milestones: 30% when the dashboard designs are signed off, 40% when the first three dashboards are live and 30% at final go-live.

## Timeline

Design sign-off by 4 July 2025. Final go-live on 1 September 2025.

## Client responsibilities

Orchid provides read access to the StockPilot reporting database, a named contact in each warehouse and screens for the warehouse floor.

## Out of scope

Changes to StockPilot itself, carrier integrations, and any dashboards for individual e-commerce clients.